Date: November 10, 2025

Subject: Request for Capstone Project Extension (Fall 2025 to Spring 2026) and Updated Plan of Action

### 1. Formal Request for Extension

I am writing to formally request an extension for my capstone project, "FedMob: Federated Learning Mobile Application," from the Fall 2025 semester to the Spring 2026 semester.

This request is a direct result of significant technical progress and a strategic opportunity to integrate advanced research capabilities into the mobile federated learning platform. During the Fall 2025 semester, I successfully built a working mobile federated learning system with React Native and TensorFlow.js, achieving end-to-end training on real mobile devices with ML models.

However, during the development process, I identified a critical opportunity to enhance the project's research impact and technical sophistication. Professor Haibo Yang's research group has developed a custom federated learning framework (fedlearn) with advanced zero-order optimization capabilities specifically designed for large language model fine-tuning. Additionally, the ZO-SL codebase contains sophisticated zero-order optimization algorithms that enable efficient training of large models without traditional gradient computation.

This integration opportunity significantly increases the project's complexity and research value, moving it from a functional mobile FL demonstration to a cutting-edge research platform that enables privacy-preserving LLM fine-tuning on mobile devices. To properly architect, develop, and validate this more sophisticated system that bridges mobile federated learning with zero-order optimization techniques, I am requesting the additional semester to complete the work to a high standard.

### 2. Updated Project Plan of Action

### Project Title: FedMob: Federated Learning Mobile Application with Zero-Order Optimization for Large Language Model Fine-Tuning

Problem Statement: Current federated learning frameworks face significant challenges when applied to large language models on mobile devices. Traditional gradient-based optimization requires substantial memory and computational resources that exceed mobile device capabilities. Additionally, existing mobile FL implementations lack integration with advanced optimization techniques that could enable efficient LLM fine-tuning while preserving user privacy.

Proposed Solution: An integrated mobile federated learning platform that combines:

- A React Native mobile application with on-device training capabilities using TensorFlow.js

- Integration with a custom federated learning framework (fedlearn) that supports advanced aggregation strategies

- Zero-order optimization algorithms from the ZO-SL codebase that enable efficient LLM training without gradient computation

- Support for large language model fine-tuning on mobile devices using perturbation-based optimization techniques

The tool's core innovation will be its ability to enable privacy-preserving LLM fine-tuning on mobile devices through zero-order optimization, allowing users to collaboratively improve language models without exposing their local data or requiring traditional gradient computation.

### 3. Milestones Completed (Fall 2025 Semester)

#### Phase 1: Custom Client Development & Framework Assessment

Discovered compatibility issues with standard Flower library for React Native (3-year gap in mobile support).

Developed custom federated learning client architecture with WebSocket bridge to Flower server.

Built foundational mobile training infrastructure with TensorFlow.js, validated on-device CNN training achieving 71.4% accuracy on MNIST dataset.

Identified protocol compatibility issues between Flower's gRPC requirements and mobile TensorFlow implementations.

#### Phase 2: Two-Server Architecture Implementation

Designed and implemented two-server architecture:

- Python Client Server (WebSocket, port 8082): Bridges React Native mobile clients to Flower server

- Flower Server (gRPC): Handles FedAvg aggregation and multi-client coordination

Replaced unstable Flask/FedDisco implementation with industry-standard Flower framework, achieving zero crashes since October 5, 2025.

Established stable communication protocol with 100% accurate weight conversion between TensorFlow.js and Python formats.

#### Phase 3: Multi-Model Support & System Features

Implemented support for multiple model architectures:

- Basic CNN: 225,034 parameters, ~2.5 minutes training time

- LeNet-5: 107,786 parameters, ~1.5 minutes training time (52% fewer parameters, 40% faster)

Created synthetic MNIST data generation system for consistent, reproducible testing across devices.

Built complete model library system with persistent storage:

- Browser: in-memory cache for fast testing

- Mobile: AsyncStorage for persistence across app restarts

#### Phase 4: Multi-Device Testing & Performance Validation

Successfully demonstrated end-to-end federated learning on real mobile devices (Android and iOS).

Tested multi-device coordination with 2-3 devices simultaneously.

### 4. Milestones to Achieve (Spring 2026 Semester)

This detailed plan will guide the project's completion during the Spring 2026 semester, focusing on integrating the mobile client with the zero-order optimization research codebase and custom federated learning framework.

#### Phase 6: MobileClient Integration into ZO-SL Codebase (January 15 - February 15, 2026)

Task 6.1: Copy and restructure MobileClient codebase into ZO-SL project directory, creating a new mobile_client folder that maintains all existing functionality while preparing for integration with ZO-SL components.

Task 6.2: Create integration layer that bridges React Native mobile client with the ZO-SL Python backend, ensuring compatibility between TensorFlow.js model formats and PyTorch model formats used in ZO-SL.

Task 6.3 (Key Milestone): Establish working communication pathway between mobile client and ZO-SL server infrastructure, validating that mobile devices can connect and register with the federated learning server.

#### Phase 7: Custom Flower Library (fedlearn) Integration (February 15 - March 15, 2026)

Task 7.1: Replace WebSocket bridge architecture with direct integration to the custom fedlearn library located in learning_optimization_platform/fedlearn.

Task 7.2: Implement fedlearn client interface in the mobile application, adapting the existing FlowerClient to work with the fedlearn GrpcClient communication protocol.

Task 7.3: Integrate fedlearn server components from learning_optimization_platform into the ZO-SL server infrastructure, ensuring proper coordination between mobile clients and the aggregation server.

Task 7.4 (Key Milestone): Achieve end-to-end federated learning using the custom fedlearn framework, demonstrating that mobile clients can participate in federated rounds using the new communication protocol.

#### Phase 8: Zero-Order Optimization for Mobile FL (March 15 - April 15, 2026)

Task 8.1: Study and understand the zero-order optimization algorithms in zo_optimizer.py, specifically the perturbation-based gradient estimation methods (zo_diff_new, zo_parameter_update).

Task 8.2: Adapt zero-order optimization algorithms for mobile device constraints, implementing memory-efficient versions that work within TensorFlow.js limitations.

Task 8.3: Create mobile-compatible version of the zero-order training loop, adapting the perturbation and parameter update mechanisms to work with TensorFlow.js models instead of PyTorch.

Task 8.4 (Key Milestone): Demonstrate zero-order optimization working on mobile devices, showing that mobile clients can participate in federated learning using perturbation-based optimization instead of traditional gradients.

#### Phase 9: LLM Fine-Tuning on Mobile Devices & Final Integration (April 15 - May 5, 2026)

Task 9.1: Integrate LLM support from ZO-SL codebase, specifically the OPT model fine-tuning capabilities (opt-125m) with LoRA (Low-Rank Adaptation) support.

Task 9.2: Implement model splitting strategy for mobile devices, adapting the OPT_SubModel1 and OPT_SubModel2 architecture to work with mobile memory constraints.

Task 9.3 (Key Milestone): Demonstrate end-to-end LLM fine-tuning on mobile devices using federated learning with zero-order optimization, validating that the complete system works for large language models.

Task 9.4: Conduct comprehensive testing and performance optimization:

- Test with 3-5 mobile devices simultaneously

- Measure and optimize memory usage for LLM training

- Validate training convergence and model quality

- Document performance benchmarks and limitations

Task 9.6: Write the final capstone project report, detailing the research, development process, integration challenges overcome, and final outcomes.

Task 9.7: Prepare and practice the final project presentation, demonstrating the complete system with live mobile device training.

### 5. Conclusion

Thank you for your time and consideration. I am highly motivated by the opportunity to integrate advanced research capabilities into the mobile federated learning platform. The integration of zero-order optimization with mobile federated learning represents a significant technical challenge that bridges mobile computing, federated learning, and large language model optimization. I am confident that with this extension, I can deliver a high-quality, impactful project that demonstrates deep understanding of both mobile systems development and cutting-edge machine learning optimization techniques.

The completed work from Fall 2025 provides a solid foundation, and the Spring 2026 integration phase will transform this into a research-grade platform that enables privacy-preserving LLM fine-tuning on mobile devices—a capability that has significant real-world applications in personalized AI assistants, on-device language model adaptation, and privacy-preserving collaborative learning.
I look forward to discussing this extension request and the updated project plan with you both.

Respectfully,
Faseeh Ahmed Mohammad